**Bi-Weekly Report**

**19/10/2022 – 30/10/2022**

Group ID: **23**

Project Name: WEBTINTUC

Prepared by: **Nguyen Nhat Nguyen**

Team members:

20120339 - **Nguyen Nhat Nguyen** *Project manager, Part-time Developer*  
20120295 - **Ngo Vo Quang Huy** *Database designer, Developer*  
20120393 - **Huynh Minh Tu** *UI/UX Designer, Developer, Tester*  
20120556 - **Van Dinh Minh Quan** *Business analysis, Developer, Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Chọn backend framework | 30/10/2022 | All | 100% |
| 2 | Chọn frontend framework | 30/10/2022 | All | 100% |
| 3 | Chọn hệ quản trị cơ sở dữ liệu | 30/10/2022 | All | 100% |
| 4 | Làm tài liệu project vision | 30/10/2022 | - Nguyen Nhat Nguyen  - Huynh Minh Tu | 95% |
| 5 | Làm tài liệu software development plan | 30/10/2022 | - Nguyen Nhat Nguyen  - Huynh Minh Tu | 60% |

# Issues and impacts:

1. Chưa có phiên bản thống nhất cho python, django, cơ sở dữ liệu.

Khó khăn trong việc làm việc với nhau.

1. Thi giữa kỳ tuần tới (31/10/2022 -> 05/11/2022).

Tiến độ sẽ chậm.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Thiết kế UI | 10/11/2022 | - Huynh Minh Tu |
| 2 | Phân tích, thiết kế và chỉnh sửa database | 10/11/2022 | - Ngo Vo Quang Huy |
| 3 | Thiết lập giao tiếp chung giữa Backend và Frontend | 13/11/2022 | - Huynh Minh Tu  - Ngo Vo Quang Huy  - Van Dinh Minh Quan |
| 4 | Thống nhất phiên bản python, django, cơ sở dữ liệu | 02/11/2022 | All |

